# Real-Time Multi-Platform Price Comparison and Smart Ranking System

## Project Gantt Chart

| Task / Phase | Apr W4 (28 Apr – 04 May) | May W1 (04 May – 10 May) | May W2 (11 May – 17 May) | May W3 (18 May – 24 May) | May W4 (25 May – 31 May) | Jun W1 (01 Jun – 07 Jun) | Jun W2 (08 Jun – 14 Jun) | Jun W3 (15 Jun – 21 Jun) | Jun W4 (22 Jun – 28 Jun) | Jul W1 (29 Jun – 07 Jul) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Topic Selection | ■■■■ |  |  |  |  |  |  |  |  |  |
| Initial Project Submission |  | ■■■■ |  |  |  |  |  |  |  |  |
| Team & Roles Definition |  | ■■■■ |  |  |  |  |  |  |  |  |
| Project Execution Plan |  | ■■■■ | ■■■■ |  |  |  |  |  |  |  |
| Tools & Technologies Finalization |  |  | ■■■■ | ■■■■ |  |  |  |  |  |  |
| Project Architecture Design |  |  | ■■■■ | ■■■■ |  |  |  |  |  |  |
| Web Scraping & Data Collection |  |  |  | ■■■■ | ■■■■ | ■■■■ |  |  |  |  |
| Apache Kafka Integration |  |  |  |  | ■■■■ | ■■■■ |  |  |  |  |
| Apache NiFi Workflow Setup |  |  |  |  | ■■■■ | ■■■■ |  |  |  |  |
| Apache Spark Data Processing |  |  |  |  |  | ■■■■ | ■■■■ |  |  |  |
| MySQL Database Integration |  |  |  |  |  | ■■■■ | ■■■■ |  |  |  |
| FastAPI Backend Development |  |  |  |  |  |  | ■■■■ | ■■■■ |  |  |
| Streamlit Dashboard Development |  |  |  |  |  |  | ■■■■ | ■■■■ |  |  |
| API Testing & System Integration |  |  |  |  |  |  |  | ■■■■ | ■■■■ |  |
| System Testing & Debugging |  |  |  |  |  |  |  | ■■■■ | ■■■■ |  |
| Deployment on Render |  |  |  |  |  |  |  |  | ■■■■ | ■■■■ |
| Final Documentation & Submission |  |  |  |  |  |  |  |  |  | ■■■■ |

■■■■ = Active Resource

## Milestones and Timeline

| Milestone | Completion Date |
| --- | --- |
| Initial Project Submission | 03 May 2026 |
| Second Project Submission | 10 May 2026 |
| Technology & Architecture Finalization | 17 May 2026 |
| Data Collection Module Progress | 24 May 2026 |
| Streaming & Workflow Integration | 31 May 2026 |
| Data Processing Progress | 07 June 2026 |
| Database & Backend Progress | 14 June 2026 |
| Frontend Dashboard Progress | 21 June 2026 |
| System Integration & Testing | 28 June 2026 |
| Final Deployment & Submission | 07 July 2026 |